FORGE_B-D_Platform_Build_Roadmap_v1.1.0

# FORGE B-D Platform: Build Roadmap

| For: | Development Team |
| --- | --- |
| Environment: | Claude Code on AWS Bedrock |
| Methodology: | True Ralph Loop (Atomic Tasks + Fresh Sessions) |
| Duration: | ~80 days (2.75 months) |
| Version: | 1.1.0 |
| Last Updated: | 2026-01-19 |

### Key Features for Dev Team

- AWS Bedrock-specific instructions - Configuration, model access, quota management

- Claude Code workflow - Fresh session patterns to avoid context rot

- Bootstrap script usage - All commands documented

- Success Criteria integration - When/how to run acceptance tests

- Troubleshooting guide - Common issues and solutions

- Phase gates - Clear verification steps before proceeding

## Table of Contents

- Executive Summary

- What is FORGE?

- Environment Setup

- Build Methodology

- Directory Structure

- Epic Overview

- Phase 1: Core Foundation (Weeks 1-3)

- Phase 2: Convergence Engine (Weeks 4-5)

- Phase 3: Domain Generators (Weeks 6-8)

- Phase 4: Compliance & Infrastructure (Weeks 9-10)

- Phase 5: Platform & Integration (Weeks 11-12)

- Phase 6: Governance & Accuracy (Weeks 13-14) NEW

- Success Criteria Framework

- Daily Workflow

- Troubleshooting

- Appendix

# 1. Executive Summary

FORGE is a contract-driven agent reliability layer that ensures AI-generated outputs meet specific quality standards through iterative convergence. Think of it as "CI/CD for AI outputs" - every generated artifact must pass structural, semantic, and qualitative validation before being accepted.

### Key Value Proposition

"An older model with agentic workflows outperforms a newer model used zero-shot." — Andrew Ng, Stanford 2024

FORGE implements this insight through:

- 3-Layer Validation: Structural → Semantic → Qualitative

- Convergence Loop: Generate → Validate → Reflect → Repair → Repeat

- Evidence Packs: Audit artifacts for compliance (SOC 2, CMMC, NIST AI RMF)

- Governance Gateway: Zero-defect authorization for agentic SDLC NEW

- Computational Accuracy: Wolfram API + Citations for mathematical validation NEW

### Build Stats

| Metric | Value |
| --- | --- |
| Total Epics | 16 (including sub-epics) |
| Total Tasks | ~177 atomic tasks |
| Token Budget | 785K tokens |
| Success Criteria | 170+ acceptance tests |
| Target | v0.1.0-alpha |

# 2. What is FORGE?

### Architecture Overview

The FORGE platform consists of three main layers: Answer Contract (defining quality), Convergence Engine (validation loop), and Evidence Pack (audit trail). These are wrapped by the Governance Gateway (Epic 13) and underpinned by the Computational Accuracy Layer (Epic 14).

### Core Components

| Component | Purpose | Success Criteria |
| --- | --- | --- |
| Answer Contract | Define what "good" looks like | AC-01 → AC-10 |
| Structural Validation | JSON Schema, types, required fields | SV-01 → SV-10 |
| Semantic Validation | Cross-refs, prohibited patterns | SEM-01 → SEM-10 |
| Qualitative Validation | LLM-Judge with rubrics | QV-01 → QV-10 |
| Convergence Engine | Orchestrate the loop | CE-01 → CE-11 |
| Evidence Pack | Audit trail for compliance | EP-01 → EP-10 |
| Data Protection | PII/secret handling | DP-01 → DP-10 |
| Observability | Metrics and dashboards | OB-01 → OB-11 |
| Governance Gateway NEW | Agentic SDLC, zero-defect auth | GG-01 → GG-52 |
| Computational AccuracyNEW | Wolfram API, Citations, validation | CA-01 → CA-25 |

# 6. Epic Overview

### Epic Dependency Graph

The build proceeds through 16 epics across 6 phases. Epic 13 (Governance Gateway) and Epic 14 (Computational Accuracy) form the final phase, building on the complete platform.

Epic 1 (Foundation) → Epic 2 (Answer Contract) → Epics 3-12 (Core Platform)

↓

Epic 13 (Governance Gateway)

↓

Epic 14 (Computational Accuracy)

### Epic Summary Table (UPDATED)

| Epic | Name | Days | Tasks | Tokens | Success Criteria |
| --- | --- | --- | --- | --- | --- |
| 1 | Foundation | 3 | 11 | 40K | — |
| 2 | Answer Contract | 4 | 12 | 50K | AC-01 → AC-10 |
| 3 | FORGE C Core | 5 | 12 | 60K | QV-01 → QV-10 |
| 3.75 | Code Execution ⚠️ | 3 | 10 | 20K | DP-01 → DP-10 |
| 4 | Convergence Engine | 6 | 14 | 70K | CE-01 → CE-11 |
| 5 | Figma Parser | 5 | 10 | 50K | — |
| 6 | React Generator | 5 | 12 | 60K | — |
| 7 | Test Generation | 4 | 10 | 40K | RL-01 → RL-10 |
| 8 | Evidence Packs ⚠️ | 3 | 8 | 35K | EP-01 → EP-10 |
| 9 | Infrastructure | 5 | 12 | 55K | OB-01 → OB-11 |
| 10a | Platform UI Core | 4 | 8 | 25K | HR-01 → HR-10 |
| 10b | Platform UI Features | 4 | 8 | 25K | HR-01 → HR-10 |
| 11 | Integrations | 5 | 10 | 40K | OR-01 → OR-10 |
| 12 | E2E Testing | 5 | 10 | 45K | ALL |
| 13 | Governance Gateway ⚠️ | 10 | 25 | 60K | GG-01 → GG-52 |
| 14 | Computational Accuracy | 8 | 15 | 50K | CA-01 → CA-25 |

⚠️ = Security/Compliance Critical

# 12. Phase 6: Governance & Accuracy NEW

## Epic 13: Governance Gateway (Days 62-71) ⚠️ SECURITY CRITICAL

Goal: Implement the Governance Gateway - a supervisory layer that orchestrates multi-agent workflows with zero-defect authorization.

Success Criteria: 13_GOVERNANCE_GATEWAY.md (GG-01 → GG-52)

### Architecture

┌─────────────────┐     ┌────────────────────┐     ┌─────────────────┐

│   Lead Agent    │────▶│ Governance Gateway │────▶│  Worker Agent   │

│   (Planner)     │     │ (Policy Enforcer)  │     │  (Executor)     │

└─────────────────┘     └────────────────────┘     └─────────────────┘

### Key Components

- Lead Agent (Planner): Decomposes requirements, creates $5 SLO budgets, plans tasks

- Governance Gateway: Enforces 00_CLAUDE.md rules, zero-defect authorization, tool gating

- Worker Agent (Executor): Sandboxed code execution, convergent repair loop, receipt generation

### Workflows

| Workflow | Description |
| --- | --- |
| Ticket-to-PR | Issue → Code Generation → Tests → PR with Evidence Pack |
| Dependency Upgrades | Snyk/Dependabot Alert → Patch → SBOM Update → Auto-merge |
| Release Bundles | Sprint Complete → DCMA-Ready Artifacts → 7-year Archive |
| Incident Response | Alert → Triage → RCA → Hotfix PR → Postmortem |

### User Stories

| Story | Description | Points | Criteria |
| --- | --- | --- | --- |
| US-13.1 | Lead Agent Implementation | 8 | GG-01 → GG-05 |
| US-13.2 | Governance Gateway Core | 13 | GG-06 → GG-11 |
| US-13.3 | Worker Agent Implementation | 8 | GG-12 → GG-17 |
| US-13.4 | Ticket-to-PR Workflow | 8 | GG-18 → GG-24 |
| US-13.5 | Dependency Upgrade Workflow | 5 | GG-25 → GG-30 |
| US-13.6 | Release Bundle Workflow | 5 | GG-31 → GG-36 |
| US-13.7 | Incident Response Workflow | 5 | GG-37 → GG-42 |
| US-13.8 | Agent Communication Protocol | 5 | GG-43 → GG-47 |
| US-13.9 | Dashboard & Observability | 5 | GG-48 → GG-52 |

## Epic 14: Computational Accuracy Layer (Days 72-80)

Goal: Implement multi-tier validation pipeline with Wolfram Alpha, Citations API, and Extended Thinking for mathematical and factual accuracy.

Success Criteria: 14_COMPUTATIONAL_ACCURACY.md (CA-01 → CA-25)

### Success Formula

Success = (P(Right) × V(Right)) ÷ C(Wrong)

Where: P(Right) = Probability of correct output, V(Right) = Value of being right, C(Wrong) = Cost of being wrong

### Validation Tiers

| Tier | Method | Cost | Use Case |
| --- | --- | --- | --- |
| L1 | Local Deterministic | FREE, <1ms | Basic arithmetic, regex |
| L1.5a | LLM-Assisted | $0.001/claim | Format validation |
| L1.5b | Wolfram Alpha API | $0.02/claim | Math, conversions, dates |
| L2 | Semantic + Citations | $0.05/claim | Factual claims, research |

### Wolfram API Configuration

| Field | Value |
| --- | --- |
| Owner | joe@arcfoundry.ai |
| App Name | Forge |
| App ID | 2K3K8Q5XGA |
| API Type | LLM API (optimized for AI) |
| Free Tier | 2,000 queries/month |

### Sub-Epics

- Epic 14.1: Core Validation Layer - L1 local validator, claim detection patterns

- Epic 14.2: Wolfram Integration - Conditional invocation, caching, rate limiting

- Epic 14.3: Citations API - Factual claim verification, source binding

- Epic 14.4: Extended Thinking - Complex reasoning, multi-step validation

### Verification

# Run computational accuracy tests

pnpm test:acceptance --criteria=CA-01,CA-02,...,CA-25

# Test Wolfram API

bash forge/tests/quick-test.sh

# 13. Success Criteria Framework (UPDATED)

### Component → Criteria Mapping

| Component | File | Criteria Count |
| --- | --- | --- |
| Answer Contract | 01_ANSWER_CONTRACT.md | 10 (AC-01→AC-10) |
| Structural Validation | 02_STRUCTURAL_VALIDATION.md | 10 (SV-01→SV-10) |
| Semantic Validation | 03_SEMANTIC_VALIDATION.md | 10 (SEM-01→SEM-10) |
| Qualitative Validation | 04_QUALITATIVE_VALIDATION.md | 10 (QV-01→QV-10) |
| Convergence Engine | 05_CONVERGENCE_ENGINE.md | 11 (CE-01→CE-11) |
| Evidence Pack | 06_EVIDENCE_PACK.md | 10 (EP-01→EP-10) |
| Rule System | 07_RULE_SYSTEM.md | 10 (RS-01→RS-10) |
| Rubric Library | 08_RUBRIC_LIBRARY.md | 10 (RL-01→RL-10) |
| Data Protection | 09_DATA_PROTECTION.md | 10 (DP-01→DP-10) |
| Orchestration | 10_ORCHESTRATION.md | 10 (OR-01→OR-10) |
| Observability | 11_OBSERVABILITY.md | 11 (OB-01→OB-11) |
| Human Review | 12_HUMAN_REVIEW.md | 10 (HR-01→HR-10) |
| Governance Gateway | 13_GOVERNANCE_GATEWAY.md | 52 (GG-01→GG-52) |
| Computational Accuracy | 14_COMPUTATIONAL_ACCURACY.md | 25 (CA-01→CA-25) |
| TOTAL |  | 170+ criteria |

# Appendix

### A. Package Dependencies (UPDATED)

@forge/governance-gateway

├── @forge/core

├── @forge/convergence

├── @forge/evidence-pack

└── @forge/integrations

@forge/computational-validator

├── @forge/core

├── @forge/convergence

└── wolfram-alpha-api (external)

### B. Environment Variables (NEW)

# Wolfram Alpha (Epic 14)

WOLFRAM_APP_ID=2K3K8Q5XGA

WOLFRAM_API_URL=https://www.wolframalpha.com/api/v1/llm-api

WOLFRAM_MONTHLY_LIMIT=2000

FORGE_VALIDATION_MODE=conditional

### C. Compliance Mapping (UPDATED)

| Framework | FORGE Components | Evidence |
| --- | --- | --- |
| SOC 2 Type II | 06, 09, 11, 13 | Evidence Packs, Audit Logs, Gateway |
| CMMC 2.0 | 09, 11, 13 | Data Protection, Observability |
| NIST AI RMF | 04, 05, 11, 14 | LLM-Judge, Convergence, Accuracy |
| EU AI Act | 06, 12, 13, 14 | Evidence, Review, Governance |
| DCMA/DFARS | 06, 09, 13 | Evidence Packs, Gateway Receipts |

## Changelog

| Version | Date | Changes |
| --- | --- | --- |
| 1.0.0 | 2026-01-18 | Initial roadmap (Epics 1-12) |
| 1.1.0 | 2026-01-19 | Added Phase 6: Epic 13 (Governance Gateway) + Epic 14 (Computational Accuracy). Updated stats, tables, dependencies. |

This document is the authoritative build guide for FORGE B-D Platform.

For questions, contact the ArcFoundry team.